# LeenAI — Build Specification for the First AI Factory (v1.1, EN)

Date: 15 Oct 2025  |  Author: ANIS (Operating Partner & PM)

# 1) Executive Summary

This document is a practical, execution-ready specification to build LeenAI’s first internal AI Factory (a Mini AI Factory). The outcome is a private, local, intelligent workspace that reads company files (Word/Excel/PPTX/PDF), answers questions in Arabic or English, writes/edits documents on command, and keeps a full audit trail. It is the working prototype for client AI Factories we plan to sell as 6–8 week pilots.

# 2) Mission Objectives

Primary objectives:

• Turn the GitHub repo `leen-presentation` into a live, AI-enabled workspace.

• Enable fast retrieval (RAG) from `/docs` with ≥85% precision.

• Allow safe editing/creation of DOCX, XLSX, and PPTX with automatic backups & logs.

• Orchestrate via a Manager Agent with human-in-the-loop (HITL) for high-impact actions.

• Provide one-command launch and clear SOPs for daily use.

# 3) Scope & Repository Structure

Target repository: `leen-presentation` (private). All code and data stay inside the repo.

leen-presentation/
├── agents/
│   ├── manager_agent.py          # Orchestration & guardrails
│   ├── rag_agent.py              # Retrieval & citations
│   ├── writer_agent.py           # DOCX/PPTX generation & edits
│   ├── excel_agent.py            # XLSX reads/writes & summaries
│   └── cx_agent.py               # Emails/proposals/slides (external-facing content)
├── tools/
│   ├── drive_reader.py           # Read from /docs (local)
│   ├── docx_editor.py            # python-docx utilities (insert, replace, styles)
│   ├── excel_editor.py           # openpyxl utilities (cells, ranges, sheets)
│   ├── pptx_writer.py            # python-pptx utilities (slide templates)
│   └── logger.py                 # JSONL logging helpers
├── docs/                         # Knowledge base (DOCX, PDF, PPTX, XLSX, CSV, MD)
├── data/
│   ├── index.json                # Embedding index for RAG
│   ├── outputs/                  # Generated files & summaries
│   └── logs/ops.jsonl            # Operation logs
├── prompts/                      # System/developer prompts per agent
│   ├── manager_prompt.txt
│   ├── rag_prompt.txt
│   ├── writer_prompt.txt
│   └── excel_prompt.txt
├── autocompose.py                # Re-index /docs on changes
├── run_agentkit.py               # Single entry point to run the factory
├── requirements.txt
└── README.md

# 4) Functional Requirements (Detailed)

4.1 Retrieval (RAG):

• Parse and embed all files under `/docs` into `data/index.json`.

• Answer in Arabic by default; switch to English when addressing external stakeholders.

• Always cite file names and sections/headings used.

• If no reliable answer exists, say so and recommend which document to add/update.

4.2 Writing (DOCX/PPTX):

• Generate SOWs, business plans, proposals, and presentation slides.

• For edits: create a `.bak` copy, insert/update content under correct headings, add metadata (timestamp, author=LeenAI).

• For PPTX: support basic slide templates (Title, Bullets, Two-Column, Table).

4.3 Spreadsheets (XLSX):

• Read/update KPIs, targets, summaries. Avoid destructive structural changes without HITL.

• Produce a short MD summary of changes under `data/outputs/`.

4.4 Manager Orchestration:

• Route: knowledge → RAG; writing → Writer; tables → Excel; external drafts → CX.

• Enforce guardrails: backup, logs, HITL for large edits or external communications.

• Provide concise conversation replies with next steps.

# 5) Governance, Guardrails, and HITL

• Write access only to `/docs` and `/data/outputs`. Never touch outside paths.

• Backups: `make_backup` before replacements; keep timestamped versions.

• Logs: every operation appended to `data/logs/ops.jsonl` with {timestamp, actor, tool, file, diff/summary}.

• HITL mandatory for: large structural edits (>200 words), Excel sheet/column deletions, client-facing emails/proposals.

• PDPL-aware: minimize PII; never expose sensitive data in outputs.

# 6) Non-Functional Requirements

• Performance: retrieval ≤ 2.5s; file edits ≤ 6s.

• Reliability: 100% logging coverage; automatic re-index when `/docs` changes.

• Maintainability: PEP8, modular tools, clear README/SOP.

• Privacy: local/private repo; API keys in `.env` (never committed).

# 7) Example Use Cases & Prompts

7.1 Unify SOWs:

Prompt: “Aggregate all SOWs in `/docs` and produce a unified 6–8 week SOW (Scope/Deliverables/Acceptance/Timeline/Risks/Budget). Save to `docs/SOW_Pilot_Studio_v{date}.docx`.”

7.2 Update Business Plan:

Prompt: “Update `docs/BusinessPlan_v1.docx` with a ‘SaaS Products’ section (3 tiers, inclusions, guardrails, margins). Backup then save the new version.”

7.3 Q4 KPI Targets:

Prompt: “Open `docs/KPIs.xlsx`, set Q4 targets: FCR=65%, Latency≤2.5s, Escalation≤20%, RAG-Precision≥85%. Summarize changes to `data/outputs/changes_{ts}.md`.”

7.4 Client Response (English):

Prompt: “Draft a concise email to a client asking about pilot duration and acceptance criteria. Keep it formal, include a CTA to book a 30-min call. Wait for approval before saving.”

# 8) Two-Week Implementation Plan

| Week/Day | Tasks | Deliverables |
| --- | --- | --- |
| Week 1 | Setup environment; implement RAG/Writer/Excel agents; build `autocompose.py`; initial indexing | Agents running locally; `data/index.json` |
| Week 2 | Manager orchestration; guardrails & HITL; final testing; README/SOP | One-command factory; logs; acceptance demo |

# 9) Acceptance Criteria & KPIs

Acceptance Criteria:

✓ `python run_agentkit.py` launches the system.

✓ RAG answers include file citations; precision ≥ 85%.

✓ Writer/Excel edits create backups and logs.

✓ Manager routes tasks correctly and requests HITL when required.

✓ `autocompose.py` re-indexes new/changed documents automatically.

KPIs:

| Metric | Target |
| --- | --- |
| RAG Precision@Answer | ≥ 85% |
| Retrieval Latency | ≤ 2.5s |
| Edit Latency | ≤ 6s |
| Logging Coverage | 100% |
| Code Quality | PEP8 + modular tests (smoke) |

# 10) Tooling & Libraries (Reference)

• python-docx (DOCX), openpyxl (XLSX), python-pptx (PPTX).

• sentence-transformers / OpenAI embeddings for RAG index.

• JSONLines for logs, dotenv for secrets, rich/logging for console output.

Example `requirements.txt` (indicative):

python-docx
openpyxl
python-pptx
tiktoken
numpy
pandas
sentence-transformers
faiss-cpu # or use a simple JSON index if preferred
python-dotenv
rich

# 11) Testing & QA Scenarios

• Retrieval test set: 10–15 questions from real docs; measure precision.

• DOCX edit test: insert a new section; verify backup, log entry, and formatting.

• XLSX test: update KPI cells; verify values, backup, and summary MD.

• HITL test: attempt a large structural change; ensure the system pauses for approval.

• Failure injection: simulate a missing file or locked workbook; verify graceful fallback + error log.

# 12) Logging Format & Examples

Append to `data/logs/ops.jsonl` (one JSON object per line).

Example:

{"ts":"2025-10-15T14:22:05Z","agent":"writer","tool":"docx_write","file":"docs/SOW_v20251015.docx","action":"insert_section","section":"Acceptance Criteria","diff":"added 142 words","user":"LeenAI"}

# 13) HITL Workflow (Approval Loop)

1) Agent drafts the change → 2) Summarizes impact → 3) Requests APPROVE/EDIT/CANCEL → 4) On APPROVE: apply changes, backup, log → 5) On EDIT: incorporate feedback → 6) On CANCEL: discard and log.

# 14) Risks & Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Unintended edits | High | Backups + HITL + detailed logs |
| Hallucinated facts | Medium | Require file citations; refuse when no evidence |
| Conflicting docs | Medium | Expose conflict; recommend resolution; request approval |
| Tool errors (I/O) | Low–Med | Retry once, then graceful failure with instructions |

# 15) Appendix — Ready Commands for Daily Ops

• Summarize SOWs → unified SOW (DOCX).

• Update Business Plan → add SaaS tiering, pricing, guardrails.

• KPI updates → set quarterly targets and export MD summary.

• Client email (EN) → short formal message with CTA; wait for approval.

# 16) Appendix — Sample Prompts (Copy/Paste)

“Aggregate all SOWs in `/docs` and produce a unified 6–8 week SOW with Scope, Deliverables, Acceptance Criteria, Timeline, Risks, and Budget model. Save as `docs/SOW_Pilot_Studio_v{date}.docx`.”

“Update `docs/BusinessPlan_v1.docx` by adding a well-structured SaaS Products section covering 3 tiers (Starter/Pro/Enterprise), inclusions, guardrails, and margin notes. Create a backup, then save.”

“Open `docs/KPIs.xlsx`, set Q4 targets (FCR=65%, Latency≤2.5s, Escalation≤20%, RAG-Precision≥85%), and generate a clear changes summary under `data/outputs/` with timestamp.”

“Draft an English email to a client asking about pilot duration and acceptance criteria; formal tone, concise paragraphs, bullet list, and a CTA to book a 30‑minute call. Wait for approval.”

© LeenAI 2025 — Internal document. For operational use only.